Construction Law Outline

Introduction

- Contractor: general contractors they don’t do much physical work, they employ people. Think about them more kin to an orchestra leader.

- Construction Participants

  - Owner

    - Has the land or entitlements

    - Has the money or can get it

    - Generally, owner’s satisfaction is goal of other participants, but once contracts are signed, it is about time and money

    - Generally, owner has the right to change the project, but must pay for extra costs.

    - Have the right to change the project

  - Architect/Engineer/Designer

    - Professionally licensed

    - Typically is under contract with owner not the contractor

    - Duty to turn owners goal into a constructible design

    - Often, has a duty to administer aspects of the project.

  - Design Sub-Consultants

    - Professionally licensed

    - Typically is under K with Architect, not the Owner

    - Civil engineer, geotechnical engineer, structural engineer, mechanical, electrical, plumbing engineer, acoustical engineer, security/controls

    - Duty to turn owner’s goals into a design

  - General Contractor

    - Licensed

    - Typically is under K with Owner, not the Architect

    - General building contractor/general engineering contractor

    - Duty to turn design into a finished project

    - Typically responsible for subcontractors and suppliers

    - Completion on schedule and within budget and price

    - Warrants project and conforms to design and is defect free

    - Sometimes warrants performance

  - Subcontractor

    - Licensed

    - Duty to perform limited scope of work

    - Flow down requirements from prime contract

    - Responsible for its suppliers and sub-subs

    - Responsible for means and methods

    - Warrants its scope of work

  - Construction Manager/Owner Representative

    - Licensed

    - May be at risk or not at risk

    - Represents the owner’s interests vis-a-vis the designers and the contractors

  - Lender

    - In contract with owner to provide financing

    - Typically controls funding for its own benefit

    - Can take over project if owner defaults

    - Wants priority over the other secured parties

    - Wants limited risk

  - Insurers

    - Major covered risks include

      - Property

      - Liability

      - Workers comp

      - Payment and performance bonds

      - Financial performance guarantees

    - Liability insurance: insurance which pays an insured for loss arising out of legal liability to others aka auto

    - Property insurance: insurance which pays an insure for loss to its own property aka homeowners insurance

  - Sureties

    - Payment/performance bonds obtained by contractors

      - Guaranty contractual performance or payment

      - Paid with premiums

      - Secured by indemnities and collateralization

  - Governing Agencies

    - Generally immune from liability

      - Issues permits and entitlement

      - Inspections

      - Issues certificates of occupancy

      - Regulates and licenses

- Design – bid – build

  - Spearin:  if the plan has a defect, the owner pays for that. The owner can turn around and ask the architect to pay it but basically the doctrine says that the owner must warrant the plans and specifications as accurate and construct the project from it bc the contractor is bound to build to those plans and specifications, the loss is on the owner. The owner can go after the architect. Foundational case. the issue was that the dam was not reflected in the plans.

    - The owner impliedly warrants that the plans and specifications are accurate and that the project can be constructed from the plans and specifications

- Multi-Prime Project

  - Owner signs multiple contracts with different contractors.

  - Owner  construction manager

  - Owner  prime contractor x 6

  - It can be like a construction manager managing everyone or people doing different parts or portions of the project.

  - Rutgers: an example of what multi-prime contracts look like and an owner can allocate risk. In this case, the risk was the risk of coordination and time and delay. Delay and disruption. Time is money and this lends millions of dollars to construction projects.

- One Prime Contractor Situation

  - Big name contractors

  - So it starts with the permanent leader and the interim leader, then the owner and then it bridges off to the general contractor and architect

  - Architect basically only hires the engineers or a cost estimator and specification writer

  - Lawyers also get insurance

  - Contractors and subcontractors can lien on real property for nonpayment for construction work.

  - Owner has contracts with the general contractor with the architect. he can require that the general contractor structure the contact so that the owner is a third party beneficiary but usually requires that the general contractor to tell the sub contractors that they have no contract with the owner but the sub contractors have lien rights to the owners property if they are not paid.

  - Owner always want to be protected from the people below him and he will require that the general contractor deliver proof that the sub contractors have been paid during the prior payment period

  - Insurance and indemnities flow in the opposite way, if the owner pays downstream, then the people paid, pay the subs. And they will insure and indemnify the owner the owner. but they must maintain their insurance coverage and the owner will demand proof of payment for assurances.

- Design-Build

  - Spearn doctrine is not applicable here. He has responsible for the plans and specificity , coordination, quality of work , etc.

  - The problem is that the owner has less control over the design.

  - Design build structure has adv and disadvantages.

    - Examples: home builders has multiple owners because he has the tenants, lenders and transferees, liability is huge

- Common Types of Project Delivery Systems

  - Design bid build

  - Multi-prime (broadway case)

  - Construction management – agency (CMA)  construction manager who works with the designers; single prime contractor or a multi prime contractor; can be the agent to the owner but he is at risk for certain elements like cost; manage the entire process for designing and construction for a certain cost.

  - Construction management – at risk (CMc)

  - Design build

  - Integrated project delivery (IPD)  the project participants actually take an equity interest with the owner to develop the project and there is variations on this ; all the parties share int the risk but they share in the benefits.

- Design Bid Build versus Design Build

  - cost is not a factor

  - design bid build:

    - owner with the architect and general contractor

    - what would guarantee that the owner would get a good price  the bid aka you are getting a competitive price under the traditional system.

    - Public contracts: It’s not just about price; it’s about responsible bidding, mandated by law.

    - Low bidding is sometimes non-responsive bc you didn’t fill out something.

    - Owner does not have to give it to the lowest bidder not unless his requests for bids state so; requesting bids and agree that you accept the bid I will award to the lowest bidder, and private owner can say that I got the lowest bid but she did not impress me so they gave it to someone else. Private contracts have no obligation

  - Design build

    - Owner  design builder  designers and contractors

    - Assurances for the best design builder? Request for proposals in public they will prequalify people and then they will request proposals to the industry and say what they want to build and where it will be located, etc. and the design builders will submit proposals

    - Design builder has a bigger responsibility bc they control the architect and the general contractor + trade contractor ; they have direct contracts with everyone and sometimes even the subcontractor and have huge control (ex home builders)

      - Home builder: now you have multiple owners who they sell to and you have tenants and lenders; they have huge liability and the primary way to deal with that effectively aside from quality control ; bonds

        - General contractor will need to give (under public) performance bond from an insurance company that guarantees that the contractor will finish the job. Benefit of the owner

        - Contractor  needs the payment bond; benefit for the subcontractor and suppliers; statutory right to get payment under this bond. ; if the general contractor fails to pay for any labor provided to the project the bond will pay for it. sometimes they will be in liens

- risk management

  - Top 10 causes for construction damages

  - 10: regulatory issues, permits and inspections

  - 9: bid busts  price to do a house and misreads it and he didn’t realize there was special footings required and now it’s more expensive. ; contractually the contractor is supposed to bear that cost

  - 8: substitions esp on public works; law that says the public agency has issues with the request for bids and need 5 tons of air conditioning, its against the law to designate the supplier the for the air conditioning unit bc you cannot show favortism so you need to give a list not one.

  - 7: poor administration and management of project

  - 6: too much work – lack of qualified personnel

  - 5: unforeseen conditions // force majeure

  - 4: insufficient  owner funds – value engineering

  - 3: pricing disputes over changes

  - 2: nonconforming or defective work

  - 1: incomplete, uncoordinated or erroneous plans

- Contract Documents

  - All the documents that are involved in the agreement; agreement between owner and contractor

  - All documents intended to form a part of the contract should be specifically identified:

    - Generally they include

    - Contract

    - General conditions

    - Drawings

    - Specifications and

    - Schedules

    - Other docs should be considered as appropriate

- Components of Contract Documents

  - Contract agreement: essential elements of a relationship

  - General conditions: more complete, detailed, terms regarding obligations, duties, rights and remedies

  - Supplementary conditions: modify form general conditions

  - Plans and drawings: graphical representation of work

  - Technical specifications: text describing requirements for work in great detail

  - Addenda: revisions to contract docs issues pre-bid or pre-contract execution

  - Change orders and CCDs: revisions to contract docs issues after contract execution

- Precedence Clause

  - Generally drawings govern specifications as to quantity and location

  - Specifications over drawings for quality and performance

  - Catch all clause requiring the higher quality and greater quantity

- Incorporation by reference

  - Flow down: make all parts of general contract part of subcontract

  - Flow up: incorporates duties owner owes general contractor into the subcontract

The Construction Contract

- Key GC contract provisions

  - Parties

    - Are they properly define?

    - Do they have the capacity to contract?

    - Are they properly licensed to perform the work?

    - Are the individuals signing on behalf of a party duly authorized?

    - Are the parties consistently identified in the contract documents and ancillary agreements?

  - Scope of work

    - Vague, ambiguous, conflicting and or incomplete scopes of work are a huge issue

    - Include specific descriptions with reference to contract documents

  - Payment

    - Common basis for compensation

      - Lump sum (fixed)

        - Contractor agrees to provide all necessary labor, materials and services to accomplish a fixed scope of work for a set price

      - Cost plus fee (more cost + more fee)

        - Owner agrees to pay all the actual costs of the labor, materials and equipment required toa accomplish the work described in the contract documents, plus a set fee for the contractors overhead costs and profit.

        - Fee can be a fixed amount or a percentage of the total cost

      - Guaranteed maximum price (agree to charge the cost of the work + fee but if you go over a certain price you bear the risk of the cost); they get a share of the savings.

        - An agreement between the owner and the contractor that the contractor will be paid for the actual cost of labor, materials and equipment up to a max amount, inclusive or exclusive of fee

      - Unit price : based on the quantity of work

        - Contractor is paid pre-determined or agreed upon per unit or item of work multiplied by the actual quantities of work performed

        - Commonly used where qualities are unknown: excavation, soil import, and export, subsurface conditions, hazardous material, etc.

  - Time changes

  - Delays force majeure

  - Notice

  - Indemnity

  - Insurance

  - Bonding

  - Warranty

  - Completion

  - Termination

  - Dispute resolution

- Scheduling

  - Attach a workable , complete baseline schedule to the contract

  - Tie the parties to the schedule

  - Define substantial (the point in time where the owner can make beneficial use of the project) and final completion

  - Delay up front-with potential delays such as:

    - Weather;

    - Gov inspections;

    - Work of separate contractors

  - Types of schedules:

    - Gant charts

    - Critical path method: as planned or as built

- Substantial Completion

  - Definition: sufficiently complete in accordance with the K documents so that the owner can occupy or utilize the work for its intended use

  - Cutoff of liquidated damages

  - Triggers generation of punch list

  - Transfer of risk of loss

- No Damages for Delay

  - Most owners will build in a provision that will say that they are not responsible for damages in delay

  - Restrictions on public work projects

  - generally enforceable on private projects, as long as delay encountered was within the reasonable contemplation of the parties

  - owner is not responsible to the contractor for delay on the project.

  - On public works, they cannot use this provision if the owner is responsible for the delay.

  - Strictly construed by most courts bc of harshness

  - Damages for acceleration and disruption may not be barred.

- Progress Payments

  - Procedure and timing

    - frequency (monthly versus bimonthly)

    - owner time for evaluation and payment

    - precise identification of required supporting documentation

      - pay application

      - certified payrolls

      - material invoices

      - releases

      - schedule updates

  - retention

    - 5% on public works

    - 10% if city makes a specific finding that the project is substantially complex

  - Payments

    - Lump sum or cost plus

- Schedule of Values

  - Basis for computing payment by percentage complete of each line item

    - Owner A/E or CM verifies progress claimed

    - Contractors sometimes front load payment applications, but not good

    - Issue: is the remaining contract balance sufficient to complete the project?

- Change Orders

  - Definition: an alteration or modification to an existing contract concerning the work that is required to be done or an addition to the contract involving work that was not included within the original agreement.

  - Must be signed + writing

  - Include any additional time or a statement that the contract time is not extended by the change

  - Include a statement of an accord and satisfaction

  - Change orders: bilateral, signed by owner, architect and contractor

  - Change directive: unilateral by owner without any agreement

  - Field order: minor change, no impact on contract or time

  - Typical: extra work or make changes by adding to or deducting from work

  - Methods for pricing change orders:

    - Agreed lump sum

    - Unit prices

    - Cost plus

- Limitation on Right to make changes

  - The proposed change must be considered to be within the contemplation of the parties at the time they entered into the K

  - The proposed change must be within the general scope of the original contract

  - Priced the same way as regular contracts are priced: agreed lump sum, unit prices and cost plus

- Duty to proceed

  - Duty to proceed without agreement as to price and time adjustment

  - Most contracts require the contractor to perform the work while the dispute is pending

    - Issue: contractor is funding owner’s changes

    - Issue: maintenance of proper records

- Disputed Work

  - Contractor has a duty to keep detailed records, including the daily reports

  - Failure to maintain the records may waive the right to pursue a claim

  - The records should be submitted and reviewed by owner daily

  - Records should substantiate the contractor claim for additional compensation and time.

- Insurance bonds and indemnification

  - Insurance:

    - Type

    - Amount

  - Bonds

  - Indemnity: allocates risks, often backed up by insurance, duty to defend, duty to indemnify/pay for loss, damage or injury and often limited by statue.

    - Indemnitees and indemnitors

    - Conditions giving rise to obligations

    - Indemnification obligations (damages)

  - Public mandatory

  - Private not

  - But for insurance you should list the type and amount

  - For bonds, you can have bid bonds, payment bonds, performance bonds and release bonds.

- Limitations of Liability Provisions

  - LL for errors and omissions: limit on insurance

  - No damage for delay: invalid in public

  - Waiver of consequential loss: needs def

  - Waiver of subrogation (an insurance steps into the shoes of someone else who has a claim aka if it pays for a third party, the insurance can sue the third party): protects project participants

- Warranties

  - Quality of materials/services

  - Express v. implied warranties

  - 1 year call back warranty

  - Limitation provisions

  - Subcontractor warranties

  - Manufacturers warranties

- Termination

  - Termination for cause

    - Usually the result of a default

    - Should give notice and opportunity to cure

    - Should notify performance bond surety and provide surety an opp to take over or otherwise complete the project

  - Termination for convenience

    - Need mutual agreement or must be included in contract terms.

- Dispute Resolution

  - Arbitration/lit

  - Mediation

  - Conditions precedent

  - Venue/choice of law/discovery/right to appeal

  - Virtual proceeding and remote testimony

- CASE

  - Marborough: limitation of liability provision, it will preclude the owner from going after the architect insurance bc the owner is paying for the insurance but you can add this into the contract and say that you cannot limit to the insurance

  - Representing the owner the architect is limited to 1m; will this protect the owner in the event that there is a loss? No; you have to provide that the architect needs to maintain those limits,

Introduction to Design Liability

- Architect’s Standard of Care

  - Professional negligence standard

  - Absent express warranty, no promise that plans are defect-free or fit for intended use.

  - Provision: Architect shall perform the services in accordance with the degree of skill and learning ordinarily possessed by architects in good standing in the community regularly engaged in the design of facilities similar in scope and magnitude to the project and must apply that knowledge with diligence ordinarily exercised by reputable architects under similar circumstances

  - Non-standard provision:

    - Highest standard of care

    - State of the art facilities

    - Fiduciary relationship trust and confidence

    - Express warranty/guaranty

- New Design standards and guidelines

  - 3D and 4D CAD Design

  - BIM (building information modeling)

    - Standard in commercial projects

  - Web based project controls

  - Design build systems and components

  - Integrated project delivery systems

  - High performance buildings

- BIM

  - Building Information Modeling (BIM) utilizes a computer program to create a multi-dimensional model of building structures, and combines documents, information and data into a single comprehensive database.

  - Can be used for conflict or clash detection to minimize changes during construction.

  - Can be used for modeling energy use, schedule, cost under different designs.

  - BIM is becoming a standard for larger projects.

- Markborough

  - LL provisions have long been recognized as valid in CA; important when the beneficiary of the clause in involved in high risk and low compensation service

    - The "validity of [such clauses] is not open to doubt.” In other contexts, it has been recognized that limitation of liability provisions are particularly important where the beneficiary of the clause is involved in a "high-risk, low-compensation service."

  - Not enforceable in areas in unequal bargaining power and contrary to public policy

    - To determine if it’s against public policy is whether the provision is the result of an arm length transaction between parties of relatively equal bargaining power.

    - As a result of the essential nature of the service, in the economic setting of the transaction, the party invoking exculpation possesses a decisive advantage of bargaining strength against any member of the public who seeks his services.

    - Exercising a superior bargaining power the party confronts the public with a standardized adhesion contract of exculpation, and makes no provision whereby a purchaser may pay additional reasonable fees and obtain protection against negligence." Similarly, a contract provision may be unconscionable if there is an "'inequality of bargaining power which results in no real negotiation and "an absence of meaningful choice."'

  - Must show equality in bargaining power, and if not, then it will not be enforced bc you can show that there was no real negotiation and an absence of meaningful choice

  - Although these provisions generally have been upheld as reasonable and valid, nonetheless, because they do in fact exculpate or insulate a party, at least to a certain extent, from liability for his or her own wrongful or negligent act, the law both….was that such provisions may be declared unenforceable if the provision is unconscionable or otherwise contrary to public policy.

  - Preclude them from getting insurance? Yes. The insurance company can come in and use the limitation in recovery.

  - Give them the limitation in liability but will be the limits of that insurance.

- Beacon

  - Concluded that the allegations in the complaint are are sufficient, if proven, to establish that defendants owed a duty of care to the homeowners who constitute the Association.

  - Construction defects; units would heat up during sun exposure and would lead to thermal memory and no way to heat to escape

  - Demurrer: deemed admitted as true; here the P said that the architect owed a duty to us and we are allegedly they were involved in the design and it did not operate properly  and architects said that they don’t have privity to third parties according to common law.

  - Appellate looks at tort factors and when a third party does have liability in absence of privity

  - The allegations of the complaint are sufficient that they owed a duty of care to the HOA.

  - Based their ruling on an old case in CA: Biakanja case factors:

    - D work was intended to benefit homeowners living that D designed and helped construct

    - It was foreseeable that these homeowners would be among the limited class of persons harmed by negligently designed units

    - P members have suffered injury, the design defects have made their home unsafe and uninhabitable during certain periods

    - in light of the nature and extent of defendants' role as the sole architects on the Project, there is a close connection between defendants' conduct and the injury suffered.

    - Bc D unique and well compensated role in the Project as well as their awareness that future homeowners would rely on their expertise in designing safe and habitable homes, significant moral blame attaches to defendants' conduct.

    - The policy of preventing future harm to homeworkers reliant on architects specialized skills supports recognition of a duty of care.

  - The main question: who is better to remedy this harm

Construction liability

- MW Erectors:

  - Facts:

    - Owner Disney Corporation (Disney) constructed a hotel, with Turner Construction Company (Turner) as the general contractor. Turner contracted with defendant Niederhauser Ornamental and Metal Works Company, Inc. to perform specialized metal work on the project.

    - Niederhauser, in turn, awarded two subcontracts to plaintiff MW Erectors, Inc. (MW). On or about October 11, 1999, Niederhauser and MW executed a contract for MW's performance of “structural” steel work (structural contract). On or about November 12, 1999, the same parties entered a second contract for MW's performance of “ornamental” steel work (ornamental contract).

    - MW began work under the structural contract on or before December 3, 1999, but did not obtain a C-51 structural steel contractor's license until December 21, 1999.

    - Work on the ornamental contract began in early January 2000.

    - MW subsequently sued Niederhauser seeking alleged amounts due of

    - $955,553 for work under the structural contract and $366,694 for work under the ornamental contract. 2

    - Niederhauser moved for summary judgment, alleging that MW's claim was barred under section 7021 (a), because MW had not been properly licensed at all times during the performance of its contracts. Niederhauser asserted that MW had no C-51 license when it began performance of the structural steel contract, and that MW never obtained a C-23 ornamental metals license, which Niederhauser asserted was required for performance of the ornamental contract. Niederhauser also averred that MW could not demonstrate its substantial compliance with the C-51 license requirement because it had never held a California contractor's license before beginning work under the contracts in December 1999.

    - In its response to Niederhauser's motion, MW admitted that it needed a C-51 license for its work under both contracts, and that this license was not technically in place when MW began work on the structural contract. MW also admitted it never obtained a C-23 license. However, MW claimed there were triable issues that it was in substantial compliance with the C-51 license requirement at all times during its performance of both contracts, and that no C-23 license was necessary for work under the ornamental contract.

  - A contractor license is required for any work on a building or structure in excess of $500 (BP Code section 7026). Without it, it exposes homeowners to liability for injured workers.

  - BP Code 7301(a) prohibits anyone from maintaining a lawsuit to collect compensation for the performance for any act where a license is required; in order to sue a contractor must allege that they were duly licensed at ALL times during the contract.

    - (b) you can recover all compensation [aid to the unlicensed contractor for performance of any act or contract

    - Disgorgement: can be a severe penalty in that the unlicensed contractor gets no deductions or …

    - (e) substantial compliance aka a judicial concept that says that this so harsh and unfair so there needs to be an exception. Substantial compliance has certain requirements (1) had been licensed priorly aka a lapse, (2) acted reasonable and in good faith to maintain proper licensure and (3) acted promptly and in good faith to remedy the failure to comply with the licensure requirements upon learning of the failure.

  - Supreme court: reverse appellate court in part so that they could not recover under structural but allowed recovery in the ornamental contract.

  - Argue for fairness and the supreme court says that the statue was specific.

  - Next argue for ambiguity in the statue: the appellate court and say that the performance was more than one act. The intent of the statue; nothing to do with the public and sophisticated parties and take adv of a technical lapse.

  - Held: The Supreme Court reversed insofar as it permitted the subcontractor to sue for compensation for work under the structural contract, and affirmed the judgment in all other respects. Because the subcontractor was not duly licensed at all times during performance of the structural contract, and could not alternatively establish its substantial compliance with the licensure requirements in that it had never held a valid California contractor’s license prior to beginning performance, the subcontractor could not sue to recover any compensation for work performed under that contract.

  - Overall: As the Contractors’ State License Law, did not automatically void all contracts entered into by unlicensed contractors, the subcontractor was not barred from recovering compensation for its work under the ornamental contract on the sole ground that it was unlicensed when it executed that agreement.

Emerging Building Technologies

- Green Building Codes

  - In 2010, California adopted the California Green Building Standards Code (CALGreen)

  - 2013 Title 24, Building Energy Efficiency Standards - 25 percent more efficient for residential construction and 30 percent more efficient for nonresidential construction

  - New Standards effective 2019, include better windows, insulation, lighting, ventilation and other features that reduce energy and water use in homes and businesses

- What changed in Title 24?

  - Commissioning

    - An intensive quality assurance process that begins during design and continues through construction. Commissioning ensures that the new building operates initially as the design intended, and that building staff are able to properly operate and maintain its systems.

  - Light fixture Controls

  - Daylighting requirements

  - Increased HVAC efficiencies

  - Power Controls – Demand Response

    - During periods of high demand, the utility sends signals to buildings with demand response control systems to cause certain electrical power-using devices to be turned off.

- Buildings consume about 72% of the energy in the US. + half of the buildings are greenhouse gas emissions.

- CA is heading to Netzero.

  - “A Zero Net Energy (ZNE) Code Building is one where the energy provided by on-site renewable energy sources is at least equal to the energy consumed by the building annually.”

- CA reports energy use by:

  - Benchmarking compares 12 months of consecutive energy consumption of a building (electric and gas) against other similar buildings.

- City of LA Energy and Water efficiency ordinance

  - Effective in 2017, privately owned buildings in Los Angeles that are 20,000 square feet or more that are 7,500 or more are required to be benchmarked, and owners must disclose annual energy and water consumption.

  - Following the initial year of compliance, buildings must continue to report by June 1st of each year.

- Impact of energy use reporting

  - Owners learn how energy efficient their buildings are compared to similar buildings.

  - Allows Buyers, Tenants and Lenders to compare buildings as part of the decision making process.

  - Energy efficiency of retrofits and capital improvements can be tracked.

  - Data can be analyzed to improve building performance and building systems.

  - Increase in retrofits and capital improvements.

  - Reduction in operating costs, energy use and pollution.

Construction Risk Management Indemnity and Insurance

- Role of Insurance

  - Risk of loss is high in construction

  - Risk mitigation is essential to protect the project and assets of the parties

  - Impact on contractual indemnities, bonds, warranties, limitations of liabilities and liability waivers

  - If you cannot insure the project, you cannot build the project

- Keys to Specifying Insurance Requirements

  - Assess risks of each project

    - Understand roles and responsibilities of parties (owner, designer, CM, contractor, sub, etc.)

    - Understand peculiar risks related to:

      - Type of project

      - Types, probabilities and magnitude of potential risks

      - Duration of risks

  - Availability and cost of insurance

  - Contractual risk transfer (indemnity, hold harmless provisions, etc.)

  - Consider exclusions and coverage extensions

- How Insurance Requirements Set

  - usually the owner and its lenders dictate insurance requirements

  - Will ultimately pay for insurance in contract pricing

  - Designers, contractors and subcontractors should also be concerned

  - All parties should be represented by experienced and qualified insurance brokers

  - Insurance specifications should be drafted by experienced counsel

- Two Basic Types

  - Liability

  - Property

- Types of Construction Project Insurance

  - Commercial General Liability (“CGL”)

    - We will pay those sums that the insured becomes legally obligated to pay as damages because of “bodily injury” or “property damage” to which this insurance applies. We will have the right and duty to defend the insured against any “suit” seeking those damages.”

    - Usually must show “bodily injury” or “property damage” caused by an “occurrence” to trigger coverage

    - “Occurrence” defined as “accident”

    - Includes a duty to defend the insured against “suits”

    - Defense costs do not typically deplete dollar limits of coverage available

    - Examples of types of claims covered:

      - Ongoing operations

        - Damage to property adjacent to jobsite during the project

        - Injury to third parties at jobsite during the project

      - Contractual liability

        - Liability assumed through an “insured contract”, such as an indemnity agreement from a general contractor to an owner

      - Products/completed operations

        - Property damage or bodily injury resulting from a contractor’s completed work.

    - Significant endorsements:

      - Limitation of Defense Obligations

      - Mold Exclusions

      - Known Loss Exclusions

      - Asbestos Exclusions

      - Residential Construction Exclusions

    - Bottom Line: Know what is in your insurance policies

  - Workers Compensation

  - Automobile Liability

  - Builders Risk

  - Professional Liability

  - Pollution Liability

  - Umbrella/Excess Liability

- Anatomy of a Liability Policy

  - Declarations page

  - Liability form

  - Forms schedule

  - Definitions

  - Exclusions

  - Endorsements

- The “Duty To Defend” Is Broader Than The “Duty To Indemnify”

  - Must defend if there is any potential that the claim might be covered .

  - Any doubt must be resolved in the insured’s favor.

  - Facts extrinsic to the complaint can generate duty to defend.

  - The insurer is only required to indemnify the insured for covered claims.

- Work Product Exclusion

  - Excludes “property damage to your work or any part of it” or  “damage to work performed by the named insured arising out of such work or any portion thereof.”

  - Insurer will require resulting or consequential damage to something other than the insured’s work.

  - The work product exclusion generally contains an exception for damage to “work performed on behalf of” the insured (i.e., by subcontractors).

Certificate of Insurance and Additional Insured Endorsements

- Additional Insured Status – What is It & How is It Obtained?

  - An “Additional Insured” is a person or an organization that is not a named insured, but who is later added to a third party’s insurance policy.

  - Additional Insured status is usually obtained by an “endorsement” to the third party’s insurance policy.

  - Additional Insured status is most commonly obtained with respect to Commercial General Liability (“CGL”) policies.

  - Benefits?

    - determined by the terms of the Additional Insured Endorsement.

    - Depending on the form of the Additional Insured Endorsement, the Additional Insured may be entitled have the insurance company pay for:

      - Costs of defense; and/or

      - Payment of judgment or settlement

  - How is it used on projects?

    - The prime construction contract will require the general contractor to name the owner as an Additional Insured on the general contractor’s policies.

    - The general contractor, in turn, will require its subcontractors to name it as an Additional Insured on the subcontractors’ policies.

  - Types of forms?

    - Two of the most common Additional Insured Endorsements used are ISO Form 20 10 (sometimes called “Form B”) and ISO Form 20 09 (sometimes called “Form A”).

    - Even the same ISO form can vary in substance, as they are revised every few years.

- Presley Home Inc

  - ISSUE:  Must a subcontractor’s insurance carrier provide a defense to an entire action, including covered and non-covered claims, alleged against an additional insured, general contractor?

  - In Presley Homes, the Court affirmed an insurance carrier’s duty to defend the entire (“mixed”) action against an additional insured, developer.

- Wrap Up Policies

  - One insurer insures all project participants

  - Owner or contractor controlled

  - Single project or multi-project

  - “Sold” as cost saving to owner

  - Sometimes exclude Workers’ Comp

  - OPPI (Design Policies)

- Umbrella  Excess Liability Insurance

  - Designed to provide the insured with high limits of coverage for catastrophic loss

  - Excess insurance is over underlying primary liability insurance policies

  - May be broader or more limited than primary levels of insurance

  - Sometimes not a standard form – insureds should specify “following form” if broad coverage is available

Builders Risk Insurance

- Property Insurance

  - Typically covers direct physical loss or damage to:

    - the buildings or structures under construction

    - other specified property intended to become part of the building or structures under construction

    - certain temporary structures related to the construction

  - Other forms of first-party property insurance, such as fire policies, tools and equipment, boiler and machinery policies and installation floaters, may also provide coverage, but are often excluded

- Course of construction property insurance

  - Protects against direct physical damage to the construction project

  - Coverage can be purchased on either a “named perils” or an “all risk” basis

    - Named perils - covers only losses from “specified” perils (e.g. fire, lightning, explosion, vandalism)

    - Risk - covers any peril, except those specifically excluded

  - Can sometimes cover materials to be installed, but stored off-site

  - Can cover loss of use or delay in completion

- Common Exclusions in All Risk Policies:

  - Flood & Earthquake

  - Loss from fault, defect, error or omission in design, plan or specification

  - Cost of correcting faulty or defective workmanship or material

  - Loss by vermin, inherent vice, latent defect, wear and tear

  - Pollutants, hazardous materials, mold, bacteria and virus

  - Can pay extra to delete exclusions for broader coverage

- Other Builders’ risk issues

  - Who are the Insureds?

  - Deductibles

    - How much?  Who pays?

  - Waivers of Subrogation

  - Reporting Increases in Value

  - Optional Coverages

    - Delay in Opening /Soft Cost Coverage

    - Code upgrades / Ordinance and Law

    - Costs of correcting defects (LEG endorsements)

    - Green building coverage for additional certification costs

Professional Liability Insurance

- Errors and Omissions Insurance

  - Usually “claims made”, not “occurrence” triggered

    - Policy in place at time claim is made must address loss, not that in place when activity (“occurrence”) giving rise to claim occurred

  - Covers damages caused by act, error or omission on part of insured

  - Usually does not require “bodily injury” or “property damage” to trigger coverage; only need an “error” or “omission”

  - No Additional Insured Endorsement on E&O

  - Limits of coverage are generally for an entire practice. Therefore, a claim paid on one project depletes limits available for other occurrences on all other projects in practice

  - Not project specific unless otherwise specified

  - Owners should request “dedicated limits”

- Representative “Professional Services” Definition

  - “Professional Services” means those services specifically described in the application for which you are legally qualified to perform for others, including but not limited to your “Professional Services” as an:

    - architect or engineer;

    - landscape architect, land surveyor or planner;

    - construction manager; or

    - interior designer/space planner

- Other Issues

  - Claims made (and reported) nature of policy

  - Defense costs within limits

  - Consent clauses

  - Deductibles

  - Mediation incentive clauses

  - Extended reporting periods

  - Variation between insurers

- Common exclusions

  - Liability assumed under contract

  - Exceeding construction cost estimates

  - Damage from failure to complete drawing or specifications on time

  - Punitive or exemplary damages

  - Return of professional fees

  - Warranties & guaranties

Changes in the Work

- Limitation on right to make changes

  - The proposed change  must be considered to be within the contemplation of the parties at the time they entered into the contract

  - The proposed change must be within the “general scope” of the original contract

- Change orders

  - An alteration or modification to an existing contract concerning the work that is required to be done; or

  - An addition to the contract involving work that was not included within the original agreement

- Change

  - A change is an alteration of the construction contract which modifies:

    - the scope of the work,

    - the contract amount, and/or

    - the contract time.

  - Can be initiated by:

    - Bulletin

    - Field work order

    - Field directive

    - RFP (Request for proposal)

    - RFI (Request for information)

    - Change order request

    - Notice of change

- Typical Change Process

  - Initiation of change (bulletin, RFP, CE, RFI response, CCD, FWO, field condition observation)

  - Contractor submits proposed change to price and schedule

  - Owner, A/E, CM review submission

  - Options:

    - Agree to change order

    - Change Directive - proceed on T&M (time and material)

    - Proceed but dispute change and possible claim

    - Abandon change request

- Change Orders and Extra Work

  - Change Orders

    - Bilateral; Agreed upon change order, signed by Owner, Architect and Contractor

    - There usually is a requirement that all changes to the contract be in writing.

    - Include any additional time or a statement that the contract time is not extended by the change

    - Include a statement of an accord and satisfaction of all claims for costs and time

  - Change Directive

    - Unilateral; Initiated by Owner without any agreement

  - Field Order

    - Minor change, no impact on contract time or cost

- Dillingham

  - Facts:

    - Hyperion Water Reclamation Plant is a sewage treatment plant in southwest Los Angeles, on Santa Monica Bay. The plant is one of the largest plants in the world. Hyperion is the largest sewage plant by volume west of the Mississippi River.

    - Heal the Bay was founded in 1985 as a result of what was being done at Hyperion. At the time Hyperion was dumping hazardous products into the ocean having harmful effects on the ocean's ecosystem and people visiting the beach. It took 12 years, along with$12.6 billion, to have Hyperion discharge clean water into the Santa Monica Bay.

  - Held: “we conclude that the trial court erred because section 7107 and Amelco impact the measure of damages, not the method of proving them, and also because a modified total cost theory is permissible. Further, DRW is entitled to litigate whether it was required to document its actual costs as a condition of payment.”

    - 7105d2: “Contracts of public agencies, excluding the state, required to be let or awarded on the basis of competitive bids pursuant to any statute may be terminated, amended, or modified only if the termination, amendment, or modification is so provided in the contract or is authorized under provision of law other than this subdivision. The compensation payable, if any, for amendments and modifications shall be determined as provided in the contract.”

    - On a public contract that was awarded pursuant to competitive bidding, a public works contractor may not sue for abandonment of contract and recover the reasonable value of its services in violation of Public Contract Code Section 7105.

  - Specific provisions on how things would get changed and pricing and created an ambiguity in the contract.

  - Case had gone to jury and the jury had awarded 36 million against the city in favor of the contractor, granted a motion in limine (motion before trial to exclude certain evidence ; 1. Prove actual amount of damages and 2. No modified total cost theory which is an approach that a contractor takes his total cost on the project and deduct from that the contract value.

  - Appeal: held that the trial court erred bc the impact the measure of damages, not the method of proving them, and also bc a modified total cost theory is permissible. DRW is entitled to litigate whether it was required to document its actual costs as condition of payment.

  - Statue: if it is a competitive public works project, we do not want the public entity to determine what method of payment for change orders bc its an amendment so for the protection we want the changes priced in the contract which should be determined ahead of time.

  - Amelco: private works that an owner makes so many changes that the project no longer resembles the original and makes it impossible for the contractor to track his costs, then the owner has abandoned the

  - Reasoning: The City never directed DRW to keep track of the cost of the work as it was being performed. This was because the resolution of the changes was dependent on engineering estimates. For some of the work performed under GC Section 38(c)(4), the parties negotiated lump-sum payments after the changed work was completed. As for other work, the City did not reject DRW’s estimates based on a lack of actual documentation of costs. Rather, the City adopted its own engineering estimates and rejected DRW’s estimates as inaccurate. When the City requested an estimate under GC Section 38(c)(4) and the parties could not agree on a price before the work commenced, DRW often asked to proceed on a time and materials basis. With rare exception, the City refused.

  - On remand, the trial court must require “the jury to make special findings on the disputed issues and then base …interpretation of the contract on those findings.”

  - Total cost method:

    - Damages are determined by: ‘subtracting the contract amount from the total cost of performance.’

    - Method may only be used after the trial court determines the following can be shown:

      - (1) it is impractical for the contractor to prove actual losses directly;

      - (2) the contractor’s bid was reasonable;

      - (3) its actual costs were reasonable; and

      - (4) it was not responsible for the added costs. If some of the contractor’s costs were unreasonable or caused by its own errors or omissions, then those costs are subtracted from the damages to arrive at a modified total cost.

- Pricing of Changes

  - Owner/designer defines desired scopeof changed work

  - Contractor submits proposal for cost/time

  - Negotiation

    - If successful – owner issues change order

    - If unsuccessful – owner issues construction change directive, agreeing to adjust contract by undisputed portion of cost/time proposal

- Change Order Costs

  - Actual Costs

  - Indirect Costs

    - Project manager

    - Home office overhead

    - Financing/interest costs

  - Impact Costs

- Practical Tips

  - Treat as a “mini-contract”

  - Comply with notice requirements

  - Include a precise description of the scope of work to be performed in the Change Order

  - Set forth adjustment to the contract price and pricing method

  - Memorialize any adjustment to the contract time and schedule

  - Understand release/waiver language

- Claims and Disputes

  - Claims arise when parties cannot agree that there has been a change or agree upon the amount of time or money for the change

  - Usually better for the parties to attempt to resolve claims as early as possible through executed change orders

  - Review contract provision applicable to claims, notice and dispute resolution

- Duty to Proceed

  - Duty to proceed without agreement as to price and time adjustment

  - Most contracts require the contractor to perform the work while the dispute is pending

    - Issue: Contractor is funding owner’s changes

    - Issue: Maintenance of proper records

- Disputed Work Claims

  - If there is a change, and no agreement on a price, owner might issue a directive and pay per contract (often time & material).

  - If owner disputes that a change has occurred, it might direct to Contractor to proceed, and the Contractor must make a claim.

  - Contractor has a duty to keep detailed records, including the daily reports.

  - Contractor’s failure to give notice of claim and maintain the requisite records may waive the right to pursue a claim.

  - Contractor has a duty to keep detailed records, including the daily reports

  - Failure to maintain the requisite records may waive the right to pursue a claim

  - The records should be submitted and reviewed by owner daily

  - Records should substantiate the contractor’s claim for additional compensation and or time

- Change order request log

  - Date the problem or issue arose

  - The date the request for a change order was made

  - The date the change order was issued/denied

  - Date, cost and time associated with the work

  - Date change was billed/paid

  - Impact

Concealed Conditions, Non-Disclosure and Force Majeure

- How risks are contractually allocated

  - Errors and omissions in design

  - Increases in the cost of labor of materials

  - Weather and natural losses beyond the parties control

  - Changes in the law, codes and regulations

  - Subcontractor defaults

  - Arson, theft, vandalism, cyber-attack and human caused losses

  - Hazardous materials – existing on site v. brought on site

  - Pollution, mold, disease and epidemics

  - Concealed or subsurface conditions

- Differing Site Condition

  - A material difference between anticipated concealed conditions and those actually encountered

  - Typically subsurface conditions, but can be other hidden conditions – i.e., items concealed by wall or floor in renovation contract

  - Difference between anticipated and actual conditions results in modification to contractor’s planned approach, or requires additional labor/material

  - Type 1: actual conditions differ materially from those indicated in the documents

  - Type 2: contract documents are silent or inconclusive, but actual conditions differ materially from what experienced contractors familiar with conditions in the vicinity would expect

- Risk of Loss

  - In competitive bid public works projects, the bidders typically do not have the ability to negotiate contract terms.

  - In private works, the parties typically have the ability to negotiate terms and allocate risk.

  - In both public and private work, some subsurface investigation is required in order for the design team to design the structure.

  - Because bidders on public works do not have the ability to negotiate terms and allocation of risk, many jurisdictions enact laws that protect contractors from extra costs do to unknown subsurface conditions.

- Condon:

  - Tested the soil and everything was fine. But then they drilled and found rocks and made a claim and the public entity relied on the language and the disclaimer to put the liability for the sub-surface soil conditions on the contractor and disclaimed liability for all of them  Public Contract Code section 7104:  the court ended up the public contract code governs in this situation bc the information gave was informing contractor and causing him to lower the bid, if information is given out, the K disclaimer is not going to help the public entity if it causes them to lower the bid.

  - the nature and accuracy of the information provided by the public entity manifestly bears on the risks to be undertaken by the bidder. To that extent the risk affects the amount of the bid. The more risk the greater the bid. Accordingly, it is to a public entities' advantage to provide information upon which the bidder can rely in order to obtain the lowest qualified bid.

- LA Unified School District

  - In an action brought by a school district to recover a disputed payment to a contractor, the superior court granted summary adjudication and judgment on the pleadings in favor of the school district on the contractor's cross-complaint for breach of contract based on nondisclosure of material information. The district had accepted the contractor's bid to complete a school construction project begun by another company. The contractor sought extra compensation for correcting undisclosed defects. The superior court ruled that the contractor could not recover for breach of contract by misrepresentation, nondisclosure, and breach of warranty because the facts it had alleged would not allow a conclusion that the district either actively concealed or intentionally omitted material information.

  - After beginning work, Hayward informed the District it had significantly underestimated the cost of the remedial work, explaining that the existing work had deficiencies that had not been noted on the pre-punch lists and could not have been detected by observation. For example, the pre-punch lists called for repairing portions of the exterior stucco, but Hayward reported that upon removing some of the plaster surfacing, it discovered it could make acceptable repairs only by removing and replacing the entire exterior surface and underlying material. The pre-punch lists also called for fixing tiles at a few locations, but Hayward reported that after removing selected tiles for repair, it determined the entire installation of tile was unacceptable. In the end, Hayward sought extra compensation in the amount of $ 2,847,592 for work necessitated by what it characterized as latent defects.

  - Hayward asserted the District had failed to disclose a consultant's report that would have alerted Hayward to the defects in the stucco work and further asserted that the District was aware Hayward's intended method for curing stucco discoloration would not be effective.

  - The trial court first granted the District summary adjudication on the issue of contract interpretation, rejecting Hayward's claim that the contract, properly interpreted, limited Hayward's responsibility for correcting defects to the defects listed on the pre-punch lists. Then, it granted the District judgment on the pleadings, rejecting Hayward's claims of breach of contract by misrepresentation or nondisclosure, and breach of warranty, because the contractor had not recited evidence that the District either actively concealed or intentionally omitted material information. The court entered judgment in favor of the District in the amount of $ 1,133,696.38.

  - [W]e hold that a contractor on a public works contract may be entitled to relief for a public entity's nondisclosure in the following limited circumstances: (1) the contractor submitted its bid or undertook to perform without material information that affected performance costs; (2) the public entity was in possession of the information and was aware the contractor had no knowledge of, nor any reason to obtain, such information; (3) any contract specifications or other information furnished by the public entity to the contractor misled the contractor or did not put it on notice to inquire; and (4) the public entity failed to provide the relevant information.

  - The public entity may not be held liable for failing to disclose information a reasonable contractor in like circumstances would or should have discovered on its own, but may be found liable when the totality of the circumstances is such that the public entity knows, or has reason to know, a responsible contractor acting diligently would be unlikely to discover the condition that materially increased the cost of performance.

- Force Majeure

  - Related common law defenses

    - Impossibility: Performance must be rendered impossible by an unforeseen event

    - Impracticability  some states loosen impossibility defense (e.g., CA) and permit showing of impracticability = “extreme and unreasonable difficulty, expense, injury, or loss

    - Frustration of purpose: transaction becomes substantially pointless; Excuses performance if principal purpose for entering into contract has been frustrated by change in circumstances; Force majeure clause may limit effectiveness of this defense.

  - Other relevant clauses

    - Destruction

    - Notice provisions

    - Limitation of liability / Waiver of consequential damages

    - Termination / suspension provisions

    - Solvency Representation/Warranty

    - Mitigation

  - General

    - Casualties or causes that are unforeseeable, unavoidable, objectively insurmountable, and beyond parties’ reasonable control.

    - Acts as a defense against breach of contract claims

    - “Force majeure is the equivalent of the common law contract defense of impossibility and/or frustration of purpose: performance of a contract is excused when an (1) unforeseeable event, (2) outside of the parties’ control, (3) renders performance impossible or impractical.”

    - Key bc of epidemics and pandemics may be foreseeable but COVID-19 is not a typical virus.

  - Considerations

    - Governing law:

      - Civil law systems – implied like duty of good faith

      - Common law systems –purely creature of contract language.

    - Express terms

      - Sets forth events beyond parties’ reasonable control/expectation

      - Force majeure clause occasionally refers to a pandemic or epidemic.

  - Federal regulations

    - Federal procurement contracts typically do not use the term “force majeure.”

    - Federal contracts often contain a time extension provision for delays outside the contractor’s control.

    - FAR 52.249-14 (“Excusable Delays”) lists examples of excusable events of delay, including “epidemics” and “quarantine restrictions,” which could provide a contractor a time extension on the project for COVID-19 delays.

  - Acts of god: floods, fires and earthquakes

  - Against public policy: endangering the public or otherwise rendered untenable by the judiciary

  - Statutory limits on public work delay and force majeure clauses

    - Acts of god

    - Contractor not responsible for the cost of repairing or restoring damage to the work,

      - proximately caused by an Act of God, in excess of 5 percent of the contracted amount,

      - provided, that the work damaged is built in accordance with accepted and applicable building standards and the plans and specifications

    - Contract may be terminated upon Act of God.

Performance Bonds, Termination and Takeover

- No surety bad faith on private works performance bonds

  - Cates Construction:

    - No surety or bad faith.

    - A surety and contractor sough review of a judgment from the Superior Court that held them liable for damages resulting from their respective breaches of a performance bond and construction contract, and awarded compensatory and punitive damages against t surety for its breach of the covenant of good faith and fair dealing implicit in the performance bond

    - The Supreme Court held surety was liable, under its performance bond, for damages caused by contractor's delay where the bond incorporated, by reference, the construction contract.

    - The court held compensation for the breach of the covenant of good faith and fair dealing, implicit in the performance bond, was limited to contract remedies.

    - Because owner could not recover in tort for surety's breach of the implied covenant of good faith and fair dealing, the court held the award of punitive damages was improper.

    - Punitive damages was the result of a claim of breach of good faith and fair dealing.

    - The performance bond given by Transamerica stated that Cates (as principal) and Transamerica (as surety) agreed "jointly and severally"  to be "held and firmly bound unto" Talbot (as obligee) in the amount of $ 3.9 million. The bond referred to the contract between Cates and Talbot and "by reference made [it] a part [t]hereof.” The bond further provided: "Whenever [Cates] shall be, and declared by [Talbot] to be in default under the Contract, [Talbot] having performed [Talbot]'s obligations thereunder, [Transamerica] may promptly remedy the default, or shall promptly complete the Contract in accordance with its terms and conditions

    - Facts:

      - In 1989, Talbot Partners (Talbot) hired Cates Construction, Inc.

      - (Cates) to build a condominium project in Malibu on property purchased by Talbot for $ 1 million.

      - The construction contract called for Cates to complete the project and have it ready for occupancy in eight months. Talbot received financing for the construction through the Bank of Montecito (the bank).

      - The financing was secured by a deed of trust on the property and was conditioned on the issuance of a performance bond in favor of the bank.

      - At the time the construction contract was signed, Talbot required Cates to furnish a performance bond and a labor and

      - materials payment bond.

      - Transamerica Insurance Company (“TIG”), a surety company, issued the bonds in favor of Talbot as obligee and the bank as co-obligee.

      - Talbot paid the $ 27,000 premium on the bonds. Transamerica and Cates also executed an indemnity agreement which allowed Transamerica to recover from Cates all good faith disbursements made under the bonds.

      - A fund control agreement required Cates to submit monthly applications to Talbot for reimbursement of costs incurred. Funds were to be disbursed only after review of the requests by Talbot and the bank and after confirmation of the progress of the work.

      - During the construction, Cates submitted 22 payment requests which were paid as submitted. The 23d request, submitted was not paid because both Talbot's and Cates's records showed that Talbot had already paid more than the cost of work.

      - After attempts to resolve disagreements failed, Cates threatened to abandon the project, unless additional amounts were paid.

      - On November 29, 1990, six months after the contract should have been completed, Talbot advised Transamerica that Cates intended to default and that Talbot already had paid everything it owed under the contract.

      - Talbot demanded that Transamerica perform under the bond. In December, Cates abandoned the project and recorded a mechanic's lien in the amount of $ 645,367.

      - On January 9, 1991, Transamerica informed Talbot of its position that Talbot had breached the contract by failing to make payments. Transamerica refused to arrange for performance of the contract, claiming a legitimate dispute existed between Cates and Talbot.

      - In February of 1991, Cates assigned its rights against Talbot to Transamerica.

      - On March 1, 1991, Talbot and the bank informed Transamerica that as a result of the delayed completion of the construction contract, Talbot was in default on its loans and the bank began to foreclose. At that time there was over $ 935,000 in mechanics' liens against the project, including Cates's lien.

      - On March 14, 1991, by which time Cates was out of business, Transamerica filed an action on Cates's behalf to foreclose on its mechanic's lien. Transamerica join in the action and added the bank as a defendant.

    - Lawsuit

      - On March 14, 1991, by which time Cates was out of business, Transamerica filed this action on Cates's behalf to foreclose on its mechanic's lien. On March 19, 1991, Transamerica began the process of completing the job pursuant to the performance bond.

      - Transamerica later joined Cates's lawsuit against Talbot, alleging causes of action for breach of the construction contract, foreclosure on the mechanic's lien, and declaratory relief. They later named the bank as a defendant.

      - Talbot cross-complained against Cates for breach of the construction contract and against Transamerica for recovery under the performance bond, breach of the labor and materials payment bond and breach of the implied covenant of good faith and fair dealing in the performance bond.

      - In December of 1991, the bank cross-complained against Transamerica for breach of the bonds.

      - On June 18, 1991, the bank foreclosed on the project. At that time, Talbot owed the bank $ 7,753,282

    - Trial on contract

      - On Talbot's cause of action against Cates, the former retired Supreme Court Justice Eagleson found that Cates breached the contract by failing to construct the project in good quality; charging rates substantially higher than standard local rates; and failing to use the construction funds to pay subcontractors, resulting in mechanics' liens on the project

      - On Talbot's causes of action against Transamerica, Justice Eagleson found Transamerica breached the performance bond by failing to adequately investigate Talbot’s claim that Cates was in default and by joining in the mechanic's lien suit without such an investigation.

      - Justice Eagleson awarded damages of $ 3,142,021 in favor of Talbot and against Transamerica and Cates.

      - With regard to the bank's claims, Justice Eagleson found that the bank, as co-obligee, had the same rights as Talbot and was owed the same duties by Transamerica. He awarded the bank damages of$ 1.2 million for impairment of its security interest and $ 252,295 for Cates's defective work.

    - Trial on tort action

      - After trial of the contract claims, Talbot tried its tort cause of action against Transamerica to a jury. On Transamerica's motion, the jury was not informed of the findings or the award in the breach of contract trial. The parties also stipulated to compensatory tort damages in the total amount of $ 1.

      - After hearing evidence regarding the conduct between all the parties, the jury determined that Transamerica breached the implied covenant of good faith and fair dealing and was guilty of malice and oppression. The jury awarded $ 28 million in punitive damages.

    - Issues on appeal

      - Owner sought recovery against the performance bond surety for delays and for bad faith.

      - The surety argued that the bond only covered the completion of the project and not the contractor’s timely performance.

      - Prior split of authority on surety bad faith liability before the Supreme Court rule, in the insurance context, that only insureds, and not claimants, could sue for bad faith and recover punitive damages.

    - SC held

      - The Supreme Court held surety was liable, under its performance bond, for damages caused by contractor's delay where the bond incorporated, by reference, the construction contract.

      - The court held compensation for the breach of the covenant of good faith and fair dealing, implicit in the performance bond, was limited to contract remedies.

      - Because owner could not recover in tort for surety's breach of the implied covenant of good faith and fair dealing, the court held the award of punitive damages was improper.

      - CA Supreme Court held that the surety could not be liable for bad faith and punitive damages because:

        - The surety held a fiduciary duty to the contractor. The tripartite relationship among the surety, bond principle, and oblige (owner) undermines the assumption in a bilateral insurance relationship that the insurer must give at least as much consideration to the welfare of its insured as it gives to its own interests; and

        - The owner was protected by the fact that it held construction funds. Owners / bond obligees can often control the risk of default through progress payments and retention.

- Surety Bond

  - A surety is one who promises to answer for the debt, default, or miscarriage of another, or hypothecates property as security therefor.  Cal. Civ. Code §2787.

  - A surety bond is a written instrument executed by the principal and surety in which the surety agrees to answer for the debt, default, or miscarriage of the principal. In suretyship, the risk of loss remains with the principal, while the surety merely lends its credit so as to guarantee payment or performance in the event that the principal defaults. In the absence of default, the surety has no obligation.

- Implied Covenant of Good Faith

  - A covenant of good faith and fair dealing is implicit in every contract.

  - The essence of the implied covenant is that neither party to a contract will do anything to injure the right of the other to receive the benefits of the contract.

  - The breach of this implied covenant can be the basis of a cause of action for breach of contract.

  - Because the covenant of good faith and fair dealing essentially is a contract term that aims to effectuate the contractual intentions of the parties, compensation for its breach has almost always been limited to contract rather than tort remedies.

  - One exception to that general rule: tort remedies are available for a breach of the covenant in cases involving insurance policies.

  - An insurer must act in good faith and give at least as much consideration to the welfare of its insured as it gives to its own interests.

  - In the insurance context, an insured may recover damages, such as emotional distress damages resulting from the insurer's bad faith conduct and punitive damages if there has been oppression, fraud, or malice by the insurer.

- Tort recovery in the insurance context is appropriate for public policy reasons.

  - Unlike most other contracts for goods or services, an insurance policy is characterized by elements of adhesion, public interest and fiduciary responsibility. In general, insurance policies are not purchased for profit or advantage; rather, they are obtained for peace of mind and security in the event of an accident or other catastrophe.

  - An insured faces an "economic dilemma" when its insurer breaches the implied covenant of good faith and fair dealing. Unlike other parties in contract who typically may seek recourse in the marketplace in the event of a breach, an insured will not be able to find another insurance company willing to pay for a loss already incurred.

- How performance bonds differ from most insurance

  - Insurers indemnify insureds for accidental events whereas a surety

  - “answers for the debt of another.”

  - Unlike insurance policies, the form of the bond and construction contact are not dictated by surety.

  - Unlike insurance, there is no strong public policy reason to protect the public by expanding the liability of bond sureties.

  - The cost of insurance of accidental losses can be spread widely.  Surety bonds are based upon the financial status of an individual contractor. Potential increases in the cost of bonds would the decrease in the availability of bonds in the commercial market.

- The Consequences of the Cates Decision

  - The language of the performance bond matters:  If the bond is drafted broadly, performance bonds can cover all of the contractor’s obligations under the construction contract, including warranties.

  - No bad faith against sureties:  Sureties will often stonewall a valid claim, and settle only on the eve of trial.

  - Motivation to perform:  Must consider remedies, attorneys fees and interest in the bond language.

- Recs for owners

  - Performance bond

    - Require contractors to use proper bond forms

    - Investigate and qualify surety

    - Notify surety of all contractor defaults and delays and stop notice claims

    - Secure surety consent to settlements, release of retention and final payment

  - Practical tip: Do not “release” the bond unless contractually required to do so.

- Owners options for contractor’s default

  - Issue Notice of Default

    - Owner must strictly comply with the notice and cure provisions of the contract.

    - Where a default is material and could result in termination, notify surety.

    - Should set forth a demand to cure and a time limit.

  - Withhold Payment

    - Must give notice

    - Should be well documented

    - Beware prompt payment act

  - Assess Liquidated Damages

  - Allow Contractor to Complete and Sue

  - Reduce the Scope of the Contract Work

  - Termination For Convenience

  - Termination For Default (Pursue Surety)

- Owner’s termination of contractor

  - Generally, to justify termination for cause, the owner must show:

    - The contractor is in “material” breach of contract

    - The owner has given the contractor an opportunity to cure the breach

    - The contractor has failed to cure the breach

    - The contractor’s breach of contract is not excused or otherwise justified by some act or omission on the part of the owner

- Termination for Convenience

  - Many contracts contain a “termination for convenience” clause

  - Gives the owner, government or general contractor the right to terminate the contract without cause

  - Remember:  Every contract has an implied covenant of good faith and fair dealing.

- Surety’s Options in Case of Contractor Default

  - Allow the contractor to dispute the termination and assert a claim

  - Finance the contractor who cures default

  - Take over the project and finish it with same or different contractor

  - Tender a replacement contractor in exchange for a release of the bond

  - Allow the owner to complete the project and pay the additional costs

- Surety Proposed Takeover Agreement

  - Taking over project can expose the surety to cost above the bond amount

  - Sureties will request that the bond obligee (owner) sign a “takeover agreement” before restarting work

  - No authority for requiring obligee to waive or release rights under the bond as a condition to restarting work

- Surety Proposed tender agreement

  - A surety will sometimes propose paying for a replacement contractor to complete the work under a new bonded contract with the public entity

  - The surety will request that the bond obligee (public entity) sign a “tender agreement” releasing the old bond

  - No authority for requiring obligee to waive or release rights under the performance bond as a condition to restarting work

- Exoneration of Bonds

  - Civil Code §2819 provides that a surety is exonerated, if by any act of the creditor (claimant), the principal's original obligation is altered in any way without the surety’s consent.

Payment and Statutory Remedies

- Avenues of Recovery

  - Mechanics Lien

  - Stop Payment Notice

  - Payment Bonds

  - Contractor’s License Bond

  - Contract Rights

  - Rights against 3rd Parties

- Procedures for enforcing statutory remedies

  - Timely service a preliminary notice

  - Timely service of mechanics lien, stop payment notice or payment bond claim

  - Timely recording mechanics lien (for mechanics lien claim only)

  - Timely initiating lawsuit

- Persons entitled to mechanics lien, stop payment notice and payment bond claims

  - Direct Contractor (Private Works)

  - Subcontractor

  - Material Supplier

  - Equipment Lessor

  - Laborer

    - Fringe Benefit Trust Funds

  - Design Professional

    - Architects, Landscape Architects,  Registered Engineers, Surveyors

- Persons not entitled

  - Material Supplier to Material Supplier

    - Eggers v. Flintco (2011)

      - Fabricator who agreed to supply custom doors to project was “subcontractor” and not “materialman”

      - Federal Miller Act vs. “Little Miller Act”

  - Landscape Maintenance Companies

  - Unlicensed Contractors

- The Mechanics Lien

  - Consists of:

    - Claim of lien

    - Notice of lien

    - Proof of service affidavit

  - Steps

    - Properly complete Mechanics Lien

    - Serve copy of Mechanics Lien upon Owner

      - Registered Mail, Certified Mail or First-Class Mail

      - Serve at Owner’s residential/business address, or address on permit

      - If Owner cannot be served, serve lender or direct contractor.

        - CA = Must serve copy of lien BEFORE recordation

    - Record Mechanics Lien with County Recorder

    - File suit to foreclose Mechanics Lien within 90 days

    - Record Lis Pendens within 20 days of filing suit

  - When is it recorded?

    - The direct contractor cannot record until completing the contract

    - All others cannot record until they have ceased furnishing labor/materials and services

    - If notice of completion is recorded  direct contractor has 60 days and all others have 30.

      - Written notice signed by owner

      - Date of completion

      - Description of site

      - Recorded within 15 days of completion

      - Operates to shorten lien claim period

        - Private Projects: To take advantage of Notice of Completion, Owner must properly serve copy of Notice to the Direct Contractor and all claimants who served a Preliminary Notice within 10 days of recordation.

  - Actual completion

    - Acts signifying:

      - Actual completion of the work of improvement

      - Occupancy or use by owner + cessation of labor

      - Cessation of Labor for 60 continuous days

      - Recordation of a notice of cessation after cessation of labor for 30 continuous days

        - If project subject to acceptance by public entity, completion occurs on acceptance.

- Private Works  Tenant Improvements

  - Written notice signed and verified by the owner.

  - Notifies  potential lien claimants that the owner is not responsible for the work.

  - Must be posted upon the job site and recorded in the County Recorder’s  office within 10 days of the owner’s first knowledge of the commencement of a work of improvement.

  - “Participating Owner Doctrine” may undermine Notice of Non-Responsibility

- Other Mechanics Lien Issues

  - No Attorney’s Fees

  - Costs + Interest – 7% or 10%

  - Priority of Liens (relation back)

  - One Claim on Multiple Projects

  - Separate Site Improvement Contracts

    - e.g., demolition, clearing & grubbing, drilling test holes, grading, filling, streets, sidewalks, sewers, public utilities

  - Willfully overstated liens

  - Release Bond

  - Petition to Release Lien (§ 8480)

  - Lambert Motion (Cal Sierra v. Comerica – 2012)

    - Property owner (not lender) may file motion to release unjustified lien claim.

  - Extension of Credit

  - Statute of Limitations

    - 90 days from recordation of lien

    - If release bond recorded, 6 months from notice

  - Lis Pendens

  - Owner Bankruptcy

- Stop Payment Notice

  - What is it? a notice to the public entity owner and/or construction lender to withhold construction funds to satisfy the claim

  - Creates a lien or undisbursed construction funds

  - Earliest it can be served? Any time.

  - If construction lender? Serve on manager

  - If owner funded? Serve at the owner’s address.

- Payment Bond Claims

  - Payment Bond required on California public works over $25,000

  - Persons entitled to recover

    - Subcontractors of any tier

    - Their suppliers

  - Procedural Requirements

    - Serve Preliminary Notice; OR

    - Serve Notice of Bond Claim to Principal and Surety

- Notice of Bond Claim

  - Notice of Bond Claim: If a claimant fails to give a preliminary notice, it may still give a Notice of Bond Claim to Principal and Surety no later than 15 days after recordation of Notice of Completion or, if no Notice of Completion, within 75 days after completion of work.’

- Contractors License Bond Claims

  - Claimant must show “willful and deliberate violation” of the Contractors State License Law; most common:

Construction Defects, Statues of Repose, Wrap-Up Insurance and Dispute Resolution Procedures

- Construction defect

  - The manifestation of a construction defect may be the entirety of the defect itself or it may be just the tip of the iceberg.

    - Sometimes a crack is a crack but sometimes it’s a bigger problem

    - Ex. A crack in the concrete may be the result of no error or may be indicative of a much bigger problem

  - A crack in concrete may be the result of no error, contractor error, material supplier error, architect error, engineering error, owner error

    - Poor quality materials – bad batch mixed by concrete supplier

    - Poor quality workmanship in pour – concrete subcontractor did not timely pour correctly

    - Poor design of the concrete mix

  - Whenever there is construction defect, there must be an investigation to determine: how it was caused and what is required to fix it

  - Contractor’s potential breaches of contract involving construction defect:

    - Failure to build according to plans

      - contract typically has an express duty to build according to plans

  - Contract typically:

    - requires defective work to be redone at no extra charge

      - if rework is required due to someone else’s fault, contract typically requires contractor to do repair, but also entitles contractor to additional compensation.

    - If defect due to design, owner owes additional compensation to contractor based on implied covenant of the correctness of plans and specifications (Spearin Doctrine)

      - Owner warrant of plans and specifications

        - The owner impliedly warrant that the plans and specifications are accurate and that the project can be constructed from the plans and specifications (Spearin)

          - The Spearin court held: “if the contractor is bound to build according to plans and specifications prepared by the owner, the contractor will not be responsible for the consequences of defects in the plans and specifications”

  - Construction defect – Causes Of Action

    - Express warranties v. implied warranties: implied usually give way to express

      - Breach of express warranty

        - Contractor’s warranty typically lasts for certain time, then expires.

        - Failure to rework/cure defects within warranty period after notice is a breach of contract

      - Breach of implied warranty

        - Residential—implied warranty of habitability

        - Typically only with new home

    - Statutes may have express duties imposed by law

      - Cal. Civ. 896 – basic minimum standards for residential construction

    - Tort liability: economic loss rule  no liability for negligence unless property damage or physical injury

    - In most JDXNs, the contractor and designer have no right to relief against the other.

      - Not in privity

      - Not a third-party beneficiary

      - Not within scope of tort duty

      - Economic loss rule

      - Exception: Comparative liability

    - Its easier to find liability based upon designer’s construction administrative duties than design duties because administrative duties require designer to have some control over the construction, and therefore a duty to exercise that control properly

  - Performance specifications

    - Design professionals have duty to design project which performs in accordance with owner’s needs and desires.  (e.g., climate control system which makes comfortable space under normal weather conditions).

      - Sometimes the performance level is quantifiable (e.g. so many tons of BTU moved per hour)

        - When quantified, the number is the standard for determining breach

Construction Defect Causes of Action

| CONTRACT | TORTS | EQUITABLE | STATUTORY |
| --- | --- | --- | --- |
| Breach of K | Negligence & Negligence per se | Nuisance | Civil Code 895, et seq (SB 800) Right to Repair Act |
| Breach of express warranty | Strict liability | Trespass | Unfair Trade Practices B&P 17200 |
| Breach of implied warranty | Fraud/negligent misrepresentation | Injunction | ADA 42 U.S.C. 12101 |
| Breach of implied covenant of good faith and fair dealing | Breach of fiduciary duty | Rescission | State Environmental Laws |
|  | Infliction of emotional distress |  | Federal Environmental laws |

- Contract vs. Tort Liability

  - Contract liability is based upon an agreement (usually written) between the parties

  - Tort liability results from a violation of a duty imposed by law, based on social policy (e.g. negligence in driving an automobile)

- Strict Liability

  - Strict liability

    - It is based on a duty to make something safe

    - Does not require a contractual relationship

    - Liability that does not require proof of negligence or intent to harm

    - Why do courts impose strict liability?

      - Public safety

      - To insure that the costs of injuries (or damage) from defective products are borne by those who put the products on the market

      - Manufacturers are in the best position to protect against injury from the products

- Strict Liability and the Economic Loss Rule

  - Strict liability is not intended to apply to products that simply do not perform to the consumers expectation nor does it allow recovery for solely economic losses

  - Economic losses, generally, are the loss of value or the cost of repair or replacement of the “product” when there has been no claim of personal injury or property damage.

    - homeowners were not allowed to recover for these “economic” losses, in negligence, against the project’s developers, general contractors or subcontractors.

    - Need property damage or physical injury

  - Aas

    - Facts/Holding

      - Homeowners sued the project developer, general contractor, and subcontractor, in negligence, for building code violations including:

        - Failure to properly construct shear walls

        - Failure to properly construct one-hour and two-hour fire protection in party walls; and

        - Violations of the national electrical code

        - Alleged no consequential property damage

      - The lower courts found that certain of the homeowners damages, including violations of minimum building code standards were solely economic loss

        - The homeowners were NOT allowed to recover for these economic losses, in negligence, against the project’s developers, general contractors, or subcontractors

        - Found: (1) none of the homeowners had been physically injured by the substandard conditions, and (2) none of the substandard conditions had caused any property damage  solely economic losses suffered

      - CA Supreme court affirmed  relied on “the distinction that the law has drawn between tort recovery for physical injuries and warrant (K) recovery for economic loss”

    - Practical significance: In the absence of a contractual relationship with a party, a building owner will be able to recover only for personal injury or physical damage caused by the defective construction, but not for the diminution in value of the building or the cost to repair the defective work itself.

- Right to Repair Act

  - This Act provides homeowners with a cause of action against builders and  product manufacturers for violations of building standards pertaining to new residential construction and allows homeowners to recover for economic losses absent proof of property damage or personal injury.  However, it mandates that homeowner must allow the builder the right to repair before filing suit.

    - Applies to residential construction only

    - Defines construction standards and actionable defects

    - Establishes mandatory repair procedures and timelines

    - Establishes regulations for the litigation of claims

- Potential Green Building Liability

  - Failure to meet current and anticipated regulatory requirements for energy use and emission standards

  - Failure to obtain LEED Certification or other third party certification standards

  - Failure to meet performance specifications

- 10-Year Statute of Repose for Construction Defects

  - SOL: latent defects there is an extended limitation period aka not apparent

    - Patent defects are controlled at 4 years for breach of K and property damage is 3

  - CA: This section bars an action for latent defects in the development of real property, including the construction of improvements thereon, filed more than 10 years after the substantial completion of the development or improvement.

    - Does not apply to injuries or death

    - Does not apply to fraud and intentional conduct

    - Importance of retaining documents

- How to mitigate liability insurance coverage?

  - Loss prevention programs

  - Contractual risk allocation

  - Other forms of insurance coverage such as wrap up policies

    - A “wrap-up” is an insurance program in which one party(usually the owner or general contractor) obtains insurance on behalf of all of the other parties (i.e., owner, general contractor and subcontractors).

    - Everyone who is enrolled in insured and there is broader coverage available and it is project specific and you can do cost in premiums versus payouts.

- Dispute Resolution

  - Partnering: Process whereby parties discuss issues that may occur on project and then develop processes that are STILL WITHIN CONTRACT OBLIGATIONS to allow the project parties to successfully manage such issues and: have real time dispute resolution

  - Contract administrative review: Administrative guidelines within contract for hearing and ruling on disputes prior to adjudicative relief being pursued

  - Dispute review boards: real time and informal and unenforceable but may be admitted in court

  - Mediation

  - Voluntary trials

  - Arbitration

- Liquidated Damages

  - California courts do not enforce liquidated damages provisions that serve as a penalty for breach

  - Instead, liquidated damages provisions must be a reasonable estimate of damages that would result from breach

  - Under section 1671, liquidated damages provisions for breach are valid unless proven “unreasonable under the circumstances existing at the time the contract was made”

  - The burden of proving unreasonableness is on the party seeking to invalidate the provision

    - ^Also, unreasonableness is shown through the actual facts of the dispute, not just the wording of the provision

  - Public contract code: Clauses for delay damages are valid in public works contracts only if the public works contract expressly identifies them and liquidates them to a set number

    - Delay damages definition: damages incurred each day after the scheduled date of completion has passed; this will not include damages incurred after the notice of completion has been filed

  - Issue: whether a liquidated damages clause should be enforced against a contractor when the delay is caused in part by both the contractor and owner  concurrent delays allow for proportioning of liquidated damages; This means that liquidated damage provisions will still be enforced even if some of the delay is caused by the owner and some by the contractor

Review:

- By failing to impart its knowledge of difficulties to be encountered in a construction project, a public entity may be liable for misrepresentation if the contractor is unable to perform according to the contract provisions.  TRUE

- In an action for the collection of funds wrongfully withheld by a prime contractor from  subcontractor, after the prime contractor has received a progress payment from the owner, the prevailing party is entitled to his or her attorney’s fees.  true

- Can get hit for 10k per false claims in CA

- Performance bond surety may be liable for:  damages incurred by the owner as a result of the contractors failure to correct defective work as required by the contract.

- In general, punitive damages are not available for breach of the implied covenant of good faith and fair dealing, except in cases involving insurance policies.  true

- In California, a surety company cannot be liable for punitive damages for breach of its surety bond, even where the surety has acted with oppression or malice in refusing to pay the bond obligee.--> TRUE

- In the absence of privity of contract, a contractor cannot be held liable to a tenant for negligence, when the tenant has not sustained any personal injury or property damage, but has merely sustained economic harm.  FALSE; contractor CAN BE LIABLE

- In the absence of privity of contract, a special relationship or statutory liability, homeowners may not recover damages for negligence from a contractor who built their dwelling for construction defects that have not caused property damage or bodily injury, but only economic loss.  TRUE

- Four year limit is property damage claims which arise from patent defects

- Preliminary notice for private work is to notice the owner that the person or firm who sent the notice has improved or intends to improve the property

- California law requires that a notice of completion be recorded on every private work of improvement.  FALSE

- A contractor or supplier may pursue either a payment bond or stop payment notice claim on a public work of improvement, but not both.  FALSE

- What does it mean a subcontractor signs and delivers an unconditional waiver and release upon final payment form on a public works construction project  the subcontractor gives up the right to enforce a stop payment notice against the public entity for work on the project.

- The various California statutory remedy claims available to suppliers and contractors on a public work of improvement include: stop payment notice

- The law is well settled that a homeowner must comply with the requirements set forth in California Civil Code section 895 (the “Right to Repair Act”), prior to filing a suit for property damage under common law.  False

- Prior to terminating a contractor for cause, an owner should typically provide the contractor with: opportunity to cure

- Prior to terminating a contractor for cause on a public works project, the owner should provide notice to the performance bond surety in order to avoid: the claim exonerated of the bond

- Under California law, a “no damage for delay” provision is generally prohibited in the following types of projects: PUBLIC

- Under a typical design-build contract, an owner will enter into contracts with the following parties: a single contract with a design build entity

- A design-build contract would typically be used on which of the following type of construction project: fast track project

- Competitive bidding is allowed on design build projects

- statute of limitations in California for damage to real property is: three years from when the damage can be reasonably discovered

- An architect cannot be held liable for personal injury or wrongful death caused by defective design more than 10 years after the substantial completion of the project  FALSE

- A professional engineer can be held strictly liable in tort for property damage due to design defects in a construction project caused by his or her negligence in rendering professional services.  FALSE

- A property owner may recover from the architect the cost of correcting design defects cause by the architect’s errors in rendering design services if the owner is: in the absence of privity, provided the owner meets the requirements under the the Biakanja case, the owner is damaged by the errors, and the architect’s conduct falls below the standard of care for architects in that area

- On public works projects in California (other than streets, highways or bridges), bidders are required to list only the names of subcontractors who are to perform work in an amount in excess of .5% of the prime contractors bid.

- An insurer’s duty to indemnify is broader than its duty to defend.  FALSE

- An indemnification provision in a California construction contract that requires the contractor, as the indemnitor, to indemnify an owner, as the indemnitee, from claims arising from the indemnitee’s sole and exclusive negligence is: VOID

- Professional liability insurance is usually written on “claims made” basis.  TRUE

- A project specific wrap-up general liability insurance policy typically covers: the owner that contracted to have the project built

- The abandonment theory of contract liability may be applied against a public entity on a competitively bid public works contract. FALSE

- The total cost method of determining damages is: determined by subtracting the contract amount from the total cost of performance

- To recover under the total cost theory of damages, the contractor must demonstrate it was not responsible for the costs in excess of the contract amount.  TRUE

- Where a construction contract requires the contractor to promptly request an extension of time as a condition to being granted such an extension, the contractor’s failure to make a request can result in: liquidated damages for not completing the project

- The right of an owner under a construction contract to receive timely notice of the claim from a contractor can be waived by an owner  True

- The total cost method of determining damages may only be used after the trial court determines that the following can be shown: that the contractor’s actual costs were reasonable

- The amount of a change order is generally not determined by using which of the following methods: guaranteed maxiumum price

- As a general rule, a public owner can be liable to a contractor if the contractor is unable to perform according to the contract due to: the owner’s furnishing inaccurate information

- A builder’s risk insurance policy generally protects a builder for damage caused by fire and certain other risks during the construction of the project  True

- Major pollution losses on construction projects are typically covered under which of the following types of insurance policies: NONE OF THE ABOVE

- Public agencies typically require a contractor to provide the following original bonds on public works projects: performance bonds